Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Pradeep |
| Sprint-1 | Login. | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Pradeep |
| Sprint-1 | Authentication. | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Pradeep |
| Sprint-2 | FAQ Management | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Pradeep |
| Sprint-2 | AI Service | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Pradeep |
| Sprint-2 | AI Response | USN-6 | As a user, I can receive an AI response when a suitable FAQ answer is not available.. | 3 | High | Pradeep |
| Sprint-3 | Voice Interaction | USN-7 | As a user, I can ask questions using voice input.. | 2 | Medium | Pradeep |
| Sprint-3 | Image Upload | USN-8 | As a user, I can upload an image through the application. | 2 | Medium | Pradeep |
| Sprint-3 | Testing | USN-9 | As a developer, I can test the APIs and handle application errors.. | 2 | High | Pradeep |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Feb 2025. | 20 Feb 2025. | 6 | 20 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 21 Feb 2025. | 26 Feb 2025 | 8 | 26 Feb 2025 |
| Sprint-3 | 20 | 6 Days | 27 Feb 2025 | 04 Mar 2025. | 6 | 04 Mar 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity

Total Story Points = 20

The project team planned and completed 20 story points across three sprints. The completed story points can be used to calculate the team's average velocity and monitor development progress.

Burndown Chart

The burndown chart represents the remaining work against the available development time. It helps the team monitor sprint progress and identify whether the planned tasks are being completed within the scheduled time.

Team Member: Pradeep
Project: AI FAQ Assistant